## Slide 1
Copilot is not ready for broad go-live without label and access cleanup
The scan shows useful content is available, but current labels and sharing controls are not yet consistent enough for a low-risk launch.
Sites scanned
25
SharePoint and OneDrive locations reviewed
Label coverage
76%
Have one of the four Assembly labels
Label match
52%
Current label matches recommendation
Copilot safe now
24%
Safe without remediation
What this means
Most sites need label confirmation, access review, or sharing cleanup before Copilot go-live.
Restricted content should be excluded from Copilot entirely.
Confidential content needs audience and sharing controls verified before it is relied on by Copilot.
1

## Slide 2
Use the Assembly labels to decide what Copilot can reach
Label
Copilot scope
Go-live rule
Public
In scope
Approved public content. Copilot can quote freely.
Internal
In scope for Assembly users
Routine Assembly work. Safe only when no sensitive indicators are present.
Confidential
Limited scope
Use only for people who already have access. Verify audience, guest access, and anonymous links.
Restricted
Excluded
No Copilot access, summary, quote, or reference. Named individuals only.
Descriptors apply only to Confidential and Restricted content: People, Proceedings, Legal, Commercial, Financial, Audit, Security, and Member Support.
2

## Slide 3
Recommended path: remediate high-risk areas first, then expand Copilot
This keeps the rollout useful while protecting privacy, trust, and need-to-know access.
1
Protect
Exclude Restricted content and fix high-risk Confidential sites first.
2
Clean up
Remove inappropriate anonymous links and review external guest access.
3
Confirm
Validate labels with business owners before broad Copilot enablement.
4
Monitor
Use audit logs and a privacy/security review path for exceptions.
Decision requested: approve a staged rollout after Restricted exclusions and high-risk Confidential cleanup are complete.
3